TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1:As a supervisor, I want to see all the sprints you will have, and tasks in all the days of a sprint for each member, so that I can be sure that everyone is working on something Sprint 2: Product backlog |  | Product backlog Presentation deck |
| User Story 2: As a supervisor, I want everyone to submit the presentation deck so that I can be sure that everyone has access to all the group work. Sprint 2: Presentation deck |  |  |
| User story 3: As a group, we need to appoint a group member who will work on the frontend so that we can make sure that there is no gap in the group that will hinder us from completing the project on time. Sprint 1: Member appointment |  | Member appointment |
| User story 4: As a developer, I want to debug and deploy the integrated system so that it is production ready. As an admin, I want to authenticate and access a secure dashboard so that I can manage system operations. As an admin, I want to manage product listings and image uploads so that the shop inventory is properly maintained. | Admin panel Dashboard functionality | Error handling |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | We need to design the product and the structure that the review of the product backlog. Document under the change log a new stakeholder. |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | Yes, some members are working on the tasks of their roles, which are not included on the task board working alongside the frontend development. |
| 3. What do we need to finish as a team? | Frontend |

| 4. Are there any bottlenecks or blockers to the flow of work? | Adjustments are based on the new member that joined the team. |
| --- | --- |

LOGBOOK

| Date: | 22/09/2026 |  |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | Completed Sprint 4, Day 1: Application prototype and user interface design. Helped define the layout, colours and navigation for the Connectly screens and ticked off all 4 checklist items |
|  | 2. What am I planning to complete between now and the next standup? | Start the functional screens for posting search and profiles. |
|  | 3. What are my impediments (or risks or problems)? | None |

| Date: | 23/09/2026 |  |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | Completed Sprint 4, Day 2: Functional screen design (posting, search and profiles). Designed the screens for job posting and job search and checked them against our user stories. |
|  | 2. What am I planning to complete between now and the next standup? | Begin linking the screens into an interactive prototype |
|  | 3. What are my impediments (or risks or problems)? | Needed to agree on the listing fields with the team. Resolved by discussing it at the stand-up |

| Date: | 24/09/2026 |  |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | Completed Sprint 4, Day 3: interactive prototyping and flow connections. Connected the screens so a user can move from sign-in to posting and searching for jobs |
|  | 2. What am I planning to complete between now and the next standup? | Test the prototype and prepare the design system handoff |
|  | 3. What are my impediments (or risks or problems)? | Some flow did not connect correctly at first. Fixed after reviewing the prototype with the team |

| Date: | 25/09/2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | Completed Sprint 4, Day4: Prototype testing and design system and design system handoff. Tested the prototype, fixed issues found and updated Trello so all sprint 4 cards shoe 4/4 |
|  | 2. What am I planning to complete between now and the next standup? | Start sprint 5, day 1: technical infrastructure and development setup, and help plan Days 2 to 4 |
|  | 3. What are my impediments (or risks or problems)? | Two sprint 1 cards are still open and Sprint 5 days 2 to 4 are not yet planned. We will close or move the at the next planning session. |