Siphamandla Nkosi  240256891     Likhona Noroyita       230154239     Simphiwe Nkosi          221549323     Maghdie  Peterson      230600204

AGILE TEAM CHARTER

Connectly – Belhar Community Job Marketing

Team Purpose & Vision

Our team mission is to design and develop Connectly, a proposed hyper-local job marketplace for the Belhar community in Cape Town. The platform aims to help local job seekers discover nearby work opportunities and help household employers advertise and manage small or local jobs. The design should consider ease of use, lower-bandwidth mobile access, security, privacy and affordability.

Success definition

Success means producing a useful and understandable marketplace concept that addresses a local need. The team should be able to demonstrate the agreed project scope, show clear user journeys for job seekers and household employers, and provide evidence that planned work has been reviewed and tested. Success also includes communicating effectively, meeting agreed deadlines and learning from feedback. Claims about live users, adoption, income or deployment should only be made when supported by actual results.

Product/ Service

Connectly is a proposed community job marketplace for Belhar. The solution architecture describes intended user experiences for job seekers, household employers and system administrators. Proposed capabilities include registration and authentication, job listings, category filtering, location-based matching, messaging and alerts, payment-service routing, and an administrator dashboard for verification, dispute handling and platform analytics. These are proposed capabilities; list a feature as implemented only if the team has built and tested it.

Team Members & Roles

Siphamandla Nkosi  Researcher

Likhona Noroyita   Writer

Simphiwe Nkosi   Designer

Maghdie  Peterson    Presenter

How do we work together day to day?

Agile Framework: Kanban – Trello Tool :

- Use the Connectly Trello board to record planned work, current activities, work in progress and completed tasks.

- Keep product backlog items and sprint/iteration work visible if required by the team's process.

- Members may suggest ideas but should notify the team and discuss changes so everyone understands the agreed direction.

- Update cards with accurate owners and statuses. Do not mark work complete until the agreed Definition of Done is met.

Microsoft Teams:

- We held our meetings usings Microsoft teams where we engaged in a verbal communication manner and discuss progress.

WORKING AGREEMENTS

Rules we agree to follow as a team:

- Each person contributes to the project.

- Every member shares ideas or input during meetings.

- Members arrive prepared and on time.

- Meet at an agreed time that accommodates the team.

- Respect timeboxes and agreed deadlines.

- Give constructive feedback and listen respectfully.

- Raise blockers early and ask for help when needed.

- Commit to continuous improvement.

- Solve conflicts calmly and professionally

Communication

How and when we communicate

Primary Channels:

- WhatsApp: For quick updates, reminders and daily communication between team members.

- Microsoft Teams: For formal meetings and discussions when face-to-face is not possible.

- Email: For official communications, submission of documents and communication with the lecturer.

Response-Time Expectations:

- Core hours: 08:00am – 22:00pm(weekdays).

- Non-urgent messages: Response within 4-8 hours.

- Urgent matters: Response within 30min – 2 hours via WhatsApp.

- Team members must communicate in advance if they are unavailable.

Remote/Hybrid Norms:

- All team members should be available during agreed meeting times.

- Active participation is expected from all members (sharing updates, contributing ideas).

- Respectful and professional communication always.

- Cameras not necessarily on during online meetings, mics on to encourage engagement.

Decision-Making

How decisions are made

- Consensus: The team will aim to reach agreement together through discussions.

- Team Vote: if consensus cannot be reached, a majority vote will decide.

- Team Leader Final Decision: The team leader will make the decision if the team is unable to resolve the issue.

Escalation Path

- Discuss as a team during meetings or via WhatsApp.

- If unresolved, Team leader gives guidance.

- If still unresolved, Team leader seeks clarification from the lecturer.

- Implement the final decision and communicate it to all the team members.

Definition of Done (DoD)

For Connectly, a task or feature is considered done when it meets the agreed criteria:

- Completion: work meets the agreed requirements and acceptance criteria.

- Peer review: another member reviews the work where appropriate.

- Testing: relevant checks or tests have been completed and known issues recorded.

- Documentation: project notes and the Trello card are updated.

- Acceptance: the team or designated reviewer confirms the result meets the agreed scope.

- Demonstration/deployment: the result can be demonstrated in the agreed environment; deployment is required when the task or assessment calls for it.

The work is really done when the agreed user need has been addressed, and the team can show evidence of the result. Connectly aims to make it easier for Belhar job seekers to discover local opportunities and household employers to share job listings. Do not claim the full service is live unless verified.

Cores Values & Behaviours

- Respect: Treat team members and the Belhar community with courtesy and listen to different views.

- Transparency: Share progress, problems, changes and blockers honestly.

- Accountability: Take ownership of agreed responsibilities and update others when work is delayed.

- Trust: Rely on each member to complete agreed work and ask for support when needed.

- Learning Mindset: Accept feedback, learn from mistakes and improve the project and team process.

Risks & Constraints

Known Risks

| Risk | Possible response |
| --- | --- |
| Low adoption or user trust | Consider clear information, user feedback and suitable account verification. |
| Privacy and security risks | Consider role-based access, secure communication and privacy-aware handling of personal information. |
| Fake or misleading listings | Define listing rules and consider reporting or verification processes. |
| Payment integration complexity | Treat payment services as proposed until and integration is implemented and tested. |
| Technical delays | Break work into smaller tasks, test early and raise blockers. |
| Connectivity and device limitations | Keep key screens and data exchanges lightweight where possible. |
| Cost uncertainty | The architecture estimates about R745/month, actual hosting and third-party cost may differ. |

Dependencies

- Reliable access to the tools and services the team decides to use.

- Accurate requirements and feedback from intended users or project stakeholders.

- Availability of suitable hosting and any external map, messaging or payment services if implemented.

- Clear team communication and a maintained project board.

- Access to relevant development skills, documentation and a testing environment.

Constraints (Time, Budget, Tools, Skills)

Time Constraints: The team has a limited academic project period to plan, develop, test and present the agreed scope.

Budget Constraints: The architecture estimates a target cost of approximately R745 per month. This is an estimate and must be checked against actual prices.

Tools Constraints: A Trello board has been supplied for planning. The architecture lists proposed technologies; include only tools the team uses.

Skills Constraints: Some integrations or security features may require additional learning. Break work into manageable tasks, consult documentation and seek lecturer guidance when necessary.

Review & Improvement

Keeping the Charter Alive

Review the charter at the end of each sprint or agreed project review. Discuss what is working, what needs improvement and whether responsibilities, scope or risks have changed.

Update the charter when there are:

- Changes to team members or responsibilities.

- Newly identified risks or constraints.

- Changes to the project scope or workflow.

- Improvements needed in communication or collaboration

Continuous Improvement Approach

- Use feedback from team members and, where available, intended users to improve the proposed marketplace.

- Review planning, communication and task completion to identify problems early.

- Record agreed improvements and check them during the next review.

Team Commitment

Our agreement to this charter

By working on Connectly, we commit to the principles and working agreements outlined in this charter. The team should confirm that names, roles, tools, response times and decision-making accurately reflect its current agreements.

| Name | Signature/Agreement |
| --- | --- |
| Likhona Noroyita | L.Noroyita |
| Siphamandla Nkosi | S.Nkosi |
| Maghdie Petersen | M.Petersen |
| Simphiwe Nkosi | S.Nkosi |